# Bayer-Westphalian Campaign Management Platform

## Final University Project Report

This document fulfills KB item **860**: create, complete and polish the final report.

| Report field | Value |

| --- | --- |

| Project | Bayer-Westphalian Campaign Management Platform |

| Domain | Insurance marketing, CRM, compliance and business intelligence |

| Project type | Full-stack enterprise software engineering project |

| Delivery model | Solo-adapted Scrum |

| Principal technologies | React, TypeScript, Spring Boot, Java 21, PostgreSQL, Docker and Nginx |

| Evidence baseline | Commit `0277a591499ec1ebd90df2083c05cf6f8a51bfe6`, audited 2026-07-19 |

| Candidate version | `v0.9.0-rc.1` |

| Report status | Final submission candidate |

| Production status | `v1.0` not released; operational release gate remains blocked |

> This report describes the implemented and verified repository state. It does not claim a

> production deployment or final release where the required runtime evidence is absent.

## Abstract

Insurance campaign management combines customer relationship management, product knowledge,

marketing execution and legal compliance. A campaign platform must therefore do more than compose

messages: it must control who may act, establish whether a customer may be contacted, preserve human

approval, prevent excessive or duplicate contact, and retain evidence for later review.

This project delivers an internal campaign-management platform for Bayer-Westphalian Insurance. The

system integrates employee authentication and authorization, customer and beneficiary records,

consent, products and ownership, reusable audience segments, campaign creation and compliance review,

recipient eligibility, controlled launch, communication tracking, reminders, follow-up work,

analytics, reports, immutable audit records and explainable AI assistance. It is implemented as a

React and TypeScript frontend, a Spring Boot modular monolith and a PostgreSQL database managed by

Flyway. A documented Docker Compose and Nginx deployment model supports production preparation.

The principal technical contribution is a set of non-bypassable control boundaries. Centralized

eligibility evaluates consent, guardian consent, do-not-contact, opt-out, duplicate-recipient and

contact-limit rules. AI remains advisory: its results include explanations, campaign copy requires

human approval, and it cannot approve or launch a campaign. The recorded release-candidate suite

contains 4,168 backend, 967 frontend and 36 Playwright executions with zero failures. The application

is a strong operation-ready MVP submission, while final production release is intentionally withheld

until exact-commit CI and runtime security, backup, restore, smoke, provider and approval gates pass.

**Keywords:** campaign management, insurance CRM, consent, eligibility, role-based access control,

audit logging, explainable AI, Spring Boot, React, PostgreSQL, Scrum.

## Table of Contents

1. Introduction

2. Problem Definition and Objectives

3. Scope, Stakeholders and Requirements

4. Development Methodology

5. System Architecture and Design

6. Implementation

7. Verification and Validation

8. Security, Privacy, Compliance and AI Ethics

9. Deployment and Operations

10. Results and Evaluation

11. Limitations and Future Work

12. Lessons Learned

13. Conclusion

14. References and Appendices

## 1. Introduction

### 1.1 Background

Insurance organizations maintain long-lived relationships involving customers, beneficiaries,

products, payments, renewals and changing communication preferences. Marketing activity must use

this information without weakening consent or regulatory controls. Separate spreadsheets and tools

make it difficult to enforce consistent eligibility, separate campaign creation from approval, and

explain later why a customer was contacted or excluded.

The Bayer-Westphalian Campaign Management Platform addresses this problem as an internal employee

application. It creates one traceable workflow from customer and product context to segmentation,

campaign review, launch, communication history and analytics.

### 1.2 Project Motivation

The project was motivated by four connected needs:

1. **Operational efficiency:** employees need one interface for customers, products, segments,

campaigns, reminders, follow-ups and reports.

2. **Compliance by design:** consent, do-not-contact, guardian consent and contact-frequency rules

must be mandatory system behavior rather than optional user checks.

3. **Accountability:** campaign approval, launch and other sensitive actions must be attributable and

auditable.

4. **Responsible assistance:** AI can improve search and content drafting, but must remain explainable

and subordinate to authorization, eligibility and human approval.

### 1.3 Report Purpose

This report explains the problem, requirements, engineering method, architecture, implementation,

tests, security controls, deployment model and project results. The appendices provide direct links

to source-backed evidence. Claims are intentionally separated into implemented behavior, recorded

test evidence and outstanding production-runtime evidence.

## 2. Problem Definition and Objectives

### 2.1 Problem Statement

The business needs to create relevant insurance campaigns while preventing unauthorized or

non-compliant contact. Without an integrated system, customer/product data becomes inconsistent,

audience rules are difficult to reuse, approval may be informal, contact attempts can be duplicated,

and reporting lacks traceability. Automation can amplify these risks if it is allowed to override

deterministic compliance rules.

### 2.2 Project Aim

The aim was to design, implement and document an operation-oriented MVP that supports the complete

employee-managed campaign lifecycle and makes its compliance boundaries testable and auditable.

### 2.3 Objectives and Outcomes

| Objective | Outcome and evidence |

| --- | --- |

| Secure employee access | JWT authentication, account controls, backend RBAC and protected routes |

| Maintain CRM and product context | customer, beneficiary, product, ownership and payment modules |

| Record consent and restrictions | consent evidence, withdrawal, opt-out and do-not-contact controls |

| Build reusable audiences | saved segments, criteria builder, preview and exclusion summaries |

| Control campaign lifecycle | draft, submission, human compliance review, approval/rejection and launch |

| Prevent ineligible contact | centralized `EligibilityService` and stored recipient reasons |

| Track outcomes and work | contact events, follow-up tasks and reminder scheduling |

| Support decisions | analytics, report export and explainable AI recommendations |

| Preserve accountability | immutable sensitive-action audit logs |

| Demonstrate quality | unit, integration, security, frontend, accessibility and E2E tests |

| Prepare operations | CI/CD, production Compose, HTTPS, health, logging, backup/restore and rollback docs |

### 2.4 Success Criteria

Success requires more than screens existing. Core workflows must enforce backend authorization,

validate input, handle failures safely, audit sensitive changes, provide automated tests and be

documented for users and operators. Production release additionally requires exact-commit green CI,

secure environment configuration, backup and restore evidence, deployed smoke tests, provider-policy

confirmation, rollback readiness and human approval.

## 3. Scope, Stakeholders and Requirements

### 3.1 Stakeholders and Roles

| Role | Principal responsibility |

| --- | --- |

| Admin | employee accounts, roles, settings and administration |

| Campaign Manager | reusable segments, campaign drafts, previews and approved launch |

| Compliance Officer | consent oversight and independent campaign approval/rejection |

| Product Manager | products, ownership and product-change workflows |

| Customer Service Agent | customer data, consent support and contact history |

| Sales Agent | contact outcomes and assigned follow-up tasks |

| BI/Marketing Analyst | campaign, product, segment and channel analysis |

| Executive Viewer | read-only executive metrics and reports |

| System Auditor | read-only audit, consent, approval and user-activity review |

Separation of duties is deliberate. A Campaign Manager cannot convert AI output into compliance

approval, and analytical/read-only roles cannot gain mutation rights through hidden UI actions.

### 3.2 Functional Scope

| Capability group | Included functions |

| --- | --- |

| Identity | login, access/refresh tokens, account status, role assignment and password administration |

| CRM | customer/prospect CRUD, search, import, beneficiaries and soft deletion |

| Consent | record, withdraw, inspect evidence, channel mapping, opt-out and DNC |

| Products | catalog, ownership, payments and product-change requests |

| Segmentation | reusable segments, UUIDs, AND/OR criteria, previews and exclusion reasons |

| Campaigns | product/segment selection, copy, schedule, preview, submit, review and launch |

| Communications | provider abstraction, retry policy, contact events and history |

| Work management | reminders, scheduler/manual processing and follow-up task assignment/completion |

| Intelligence | dashboards, KPIs, CSV/PDF reports, fuzzy search and recommendations |

| Governance | audit log, system settings, role guides and operational evidence |

### 3.3 Core Business Rules

- A campaign cannot launch before human compliance approval.

- A customer marked do-not-contact or marketing opt-out is excluded.

- Contact requires valid consent for the selected channel.

- A minor beneficiary requires valid guardian consent where applicable.

- A customer cannot be duplicated in the same campaign.

- The configurable monthly contact limit is enforced.

- Paid payments do not generate payment reminders; expiration reminders support 3/6/12 months.

- AI cannot approve campaigns, override consent, bypass DNC/opt-out or bypass `EligibilityService`.

- Sensitive actions create immutable audit records that normal users cannot edit.

### 3.4 Non-Functional Requirements

| Quality attribute | Project response |

| --- | --- |

| Security | BCrypt, JWT, RBAC, safe errors, secret validation, restricted CORS and HTTPS/HSTS model |

| Privacy/compliance | least privilege, consent evidence, eligibility and synthetic demo data policy |

| Reliability | validation, transactions, health endpoints, retries, scheduler logs and backups |

| Usability | application shell, headings, feedback states, badges, validation and confirmations |

| Accessibility | labels, keyboard operation, table naming, contrast-oriented status and responsive layout |

| Maintainability | modular packages, typed DTOs, migrations, tests, OpenAPI and decision records |

| Testability | isolated profiles, provider abstractions, extensive unit/integration/E2E coverage |

| Operability | Compose, Nginx, logging, monitoring notes, backup/restore, smoke and rollback procedures |

### 3.5 Out of Scope and Boundaries

The repository does not bundle a commercial email/SMS account, hosted secrets manager, hosted

monitoring platform, paging system or cloud point-in-time recovery. These are controlled integration

points. Real sending remains disabled until approved and configured. The application is an internal

employee platform, not a public customer portal. Demo and committed evidence use synthetic data.

## 4. Development Methodology

### 4.1 Solo-Adapted Scrum

The project applies Scrum transparently in a solo setting. The developer performs Product Owner,

Scrum Master, Developer and QA responsibilities. Stakeholder perspectives are represented by the KB

roles, not by fictional team members. The process uses Product Backlog, Sprint Backlog, In Progress,

Blocked, Self Review, Testing and Done states.

### 4.2 Incremental Delivery

The release strategy progresses from foundation and secure access through CRM, products,

segmentation, campaign lifecycle, communications, analytics/AI, audit/hardening and production

preparation. The existing `v0.9.0-rc.1` tag represents the release candidate. `v1.0` is reserved for

the approved production-ready MVP.

### 4.3 Definition of Ready and Done

A backlog item is ready when its business value, role, acceptance conditions and dependencies are

understood. It is done when relevant API/database/UI behavior, validation, authorization, errors,

audit, tests, documentation and demonstration evidence exist. A feature-level Done state does not

automatically satisfy the production release gate.

### 4.4 Project Evidence

The [release plan](../agile/release-plan-evidence.md),

[product backlog](../agile/product-backlog-evidence.md),

[story map](../agile/user-story-map-evidence.md),

[risk register](../agile/risk-register.md) and

[decision log](../agile/decision-log.md) preserve planning and rationale. This provides an honest,

reviewable process trail suitable for the university assessment.

## 5. System Architecture and Design

### 5.1 Architectural Style

The backend is a Spring Boot modular monolith. This architecture was selected because it supports

transactional consistency and straightforward deployment while retaining domain package boundaries.

Controllers and request DTOs form the API boundary; services implement workflows; repositories use

Spring Data JPA; PostgreSQL is the system of record; Flyway owns forward-only schema migration.

The React frontend uses typed API modules, React Router, TanStack Query, React Hook Form and Zod.

Role-aware navigation improves usability, while the backend remains the authority for access.

### 5.2 Runtime Components

1. An authorized employee connects through HTTPS.

2. Nginx serves built frontend assets and proxies `/api` to Spring Boot.

3. Spring Security validates JWT identity and role authorization.

4. Controllers validate requests and call domain services.

5. Services enforce business rules and persist through repositories.

6. PostgreSQL stores operational data; consent evidence uses durable storage.

7. Scheduler/provider adapters process controlled reminder and communication work.

8. Logs, health checks, backups and monitoring support operations.

### 5.3 Domain and Data Design

The data model includes users and roles; customers and beneficiaries; consent; products, ownership,

payments and change requests; segments and criteria; campaigns, products and recipients; contact

events; reminders; follow-up tasks; metrics and report exports; AI recommendations; settings and

audit logs. UUID identifiers avoid environment-dependent sequence assumptions and provide valid IDs

for API/UI references.

Twenty-five Flyway migrations define the audited schema evolution. Applied migrations are immutable;

new changes use a new versioned migration.

### 5.4 Eligibility as a Control Boundary

`EligibilityService` evaluates active status, DNC, opt-out, channel consent, guardian consent,

duplicate campaign membership, monthly contact limits, temporary lack of interest and prior

conversion. Recipient preview stores both eligible and excluded snapshots with reasons. This gives

business users an explanation and creates a controlled launch input. AI, UI, reminders and campaign

launch cannot create an alternate route around eligibility.

### 5.5 Campaign State and Human Approval

Campaigns progress through draft, submission, pending approval, approval/rejection and launch states.

The Campaign Manager creates and submits; the Compliance Officer performs the human review; launch is

restricted to an approved campaign. AI copy has its own human-review state and does not change the

campaign's compliance status.

### 5.6 Design Evidence

The `UMLs` directory contains the use-case, campaign-creation activity, consent/eligibility activity,

campaign-launch sequence, ERD, backend class, system architecture and deployment diagrams. SVG makes

the diagrams scalable for submission; Mermaid sources are retained for newly created diagrams.

## 6. Implementation

### 6.1 Repository Scale

At the report evidence baseline, the repository contains:

| Measure | Count |

| --- | ---: |

| Backend production Java files | 381 |

| Backend Java test files | 516 |

| Frontend non-test TypeScript/TSX files | 152 |

| Frontend Vitest/Playwright test files | 165 |

| Flyway migrations | 25 |

| Exported OpenAPI paths | 89 |

Counts communicate scale but are not quality claims; behavior is evaluated through traceability and

tests.

### 6.2 Authentication, Users and Roles

The authentication module issues and validates access/refresh JWTs, loads enabled users and applies

rate/lock controls. User administration supports creation, editing, role changes, password reset and

disable/enable behavior. Disabled accounts cannot authenticate. Backend method/endpoint rules prevent

UI manipulation from granting access.

### 6.3 Customers, Beneficiaries and Consent

Employees can maintain customer and prospect profiles, search/filter records, manage beneficiaries,

record/withdraw consent and review evidence. Soft deletion preserves references. Consent updates are

audited and feed directly into eligibility rather than remaining informational fields.

### 6.4 Products, Ownership and Payments

Product Managers maintain products, ownerships, payment history and change requests. These records

support segment criteria, campaign context, default-risk assistance and expiration/payment reminders.

### 6.5 Segments and Campaigns

Campaign Managers create reusable segments with valid generated UUIDs, criteria and audience

previews. The campaign builder provides product and segment selectors for create and edit workflows,

copy fields, objective, channel, schedule and budget. Submission creates a controlled recipient

snapshot and enters compliance review. Approval and launch are separate sensitive actions with audit

records and confirmations.

### 6.6 Communications, Reminders and Follow-Up

Contact events record channel, direction, outcome and campaign/customer context. Provider interfaces

permit mock development/test adapters while production policy fails closed. Retry limits are

configurable. Reminder scheduling supports payment and 3/6/12-month expiration cases, Green/Yellow/Red

levels, scheduler logs and guarded manual triggering. Follow-up tasks support creation, assignment,

filtering and completion.

### 6.7 Analytics and Reports

Dashboards expose campaign and product performance according to role. Metrics derive from campaign

recipient and contact-event data. CSV/PDF export and export history support business reporting and

auditability.

### 6.8 AI-Assisted Features

AI functionality includes fuzzy/weighted customer search with score explanation, product

recommendations, segment suggestions, default-risk scoring from payment history, duplicate-contact

risk warnings and campaign-copy suggestions. Recommendations store explanation and confidence when

available. Campaign copy is visibly a draft and requires an explicit user decision to approve/apply,

edit or reject it.

### 6.9 Audit and System Settings

Audit records capture actor, action, entity and timestamp context for sensitive operations. Normal

users cannot edit the audit trail, and audit reads are role restricted. System settings expose the

documented monthly contact limit, retry limit and uninterested-exclusion period and wire those values

into domain decisions.

### 6.10 User Experience

The frontend provides a consistent shell, sidebar, top bar/user menu, page headings, responsive

desktop/tablet behavior and minimum mobile usability. Loading, empty, error and success states make

asynchronous workflows understandable. Forms use labels and validation messages; sensitive actions

use confirmations; campaign, customer, consent, reminder and audit states use accessible badges.

## 7. Verification and Validation

### 7.1 Test Strategy

Verification follows a layered strategy:

- backend unit tests for domain rules and service behavior;

- repository and integration tests for persistence and API behavior;

- security tests for authentication, authorization, CORS and safe errors;

- scheduler tests for reminders and operational logging;

- frontend unit and integration tests for forms, pages, routing and feedback states;

- Playwright E2E tests for role-based business workflows;

- accessibility tests for labels, tables, keyboard operation and main screens;

- CI checks for lint, formatting, build, tests, Docker images and Compose configuration.

### 7.2 Recorded Release-Candidate Results

Execution date: 2026-07-17. Release candidate: `v0.9.0-rc.1`.

| Category | Executed | Passed | Failed | Skipped | Result |

| --- | ---: | ---: | ---: | ---: | --- |

| Backend unit and integration | 4,168 | 3,954 | 0 | 214 | PASS |

| Frontend unit and integration | 967 | 967 | 0 | 0 | PASS |

| Playwright E2E | 36 | 36 | 0 | 0 | PASS |

Security tests are included in the backend total; accessibility checks are included in frontend and

Playwright totals. Skipped backend cases are recorded by the suite and are not failures. The report

recorded zero critical defects and zero release-blocking test failures for that candidate.

### 7.3 Critical Acceptance Coverage

The critical map verifies that campaigns cannot launch without approval; DNC, missing consent,

missing guardian consent, duplicate recipients and monthly limits cause exclusion; paid payments do

not receive reminders; expiration windows work; restricted roles cannot mutate or launch; consent

changes are audited; and disabled users cannot log in. AI-specific security tests verify that AI

cannot approve, override consent/DNC or bypass eligibility.

### 7.4 CI/CD Quality Gate

GitHub Actions runs the backend, frontend and Docker gates for pull requests and pushes to `main` and

`dev`. Jobs do not use soft-fail behavior for test failures. A historical local/RC pass cannot make a

new commit releasable; CI must pass for the exact final `main` SHA.

### 7.5 Evidence Limitations

Automated tests provide strong repeatable evidence but do not prove the actual production hostname,

TLS certificate, external providers, monitoring or off-host recovery. These require environment-

specific operational evidence.

## 8. Security, Privacy, Compliance and AI Ethics

### 8.1 Security Controls

Passwords are hashed; JWTs are validated; disabled users are rejected; backend roles protect

endpoints and services. Production configuration restricts CORS, requires HTTPS/HSTS, validates

secrets and environment values, suppresses stack traces and sanitizes logs. Swagger/OpenAPI exposure

is disabled by default in production.

### 8.2 Privacy and Data Handling

Customer identity, contact preferences and consent evidence are sensitive. Access is least privilege,

audit reads are restricted and evidence storage is durable. Real customer data, credentials, JWTs,

private keys, database dumps and consent files must not enter Git or university screenshots. The

demo dataset is synthetic.

### 8.3 Compliance Controls

Consent is enforced at the point of eligibility, not only displayed. Human campaign approval and

recipient eligibility are distinct mandatory controls. Audit logs make sensitive actions

attributable. Contact-frequency and duplicate-contact rules protect customers from excessive

outreach.

### 8.4 Responsible AI

AI outputs can be uncertain or incomplete. The design responds through explanation, confidence when

available, visible suggestion status and explicit human review. AI cannot expand permissions or

alter deterministic compliance outcomes. This reduces automation bias and ensures a named employee

remains accountable for campaign copy and campaign approval.

### 8.5 Threat and Risk Treatment

The risk register covers privilege escalation, invalid contact, unauthorized launch, AI automation

bias, secret leakage, data loss, provider misconfiguration, regression, environment drift, evidence

gaps and false release claims. Open operational risks remain release blockers rather than being

silently accepted.

## 9. Deployment and Operations

### 9.1 Production Model

The deployment model uses PostgreSQL 16, Spring Boot, built React assets and Nginx in Docker Compose.

Nginx terminates HTTPS and proxies the API. Persistent volumes protect database and consent evidence.

Health endpoints, bounded application/scheduler logs and monitoring procedures support diagnosis.

### 9.2 Configuration and Secrets

Production uses environment variables for database credentials, JWT secrets, explicit CORS origins,

contact/retry settings, scheduler policy, provider mode and storage locations. Secrets are supplied

outside Git. Real email/SMS must be approved and configured, or sending remains explicitly disabled.

### 9.3 Backup, Restore and Continuity

The operations package documents scheduled PostgreSQL backups, checksums, encrypted off-host copies,

matching consent-evidence recovery points and non-production restore rehearsal. Rollback considers

immutable images and schema compatibility. Incident and monitoring notes define escalation and

evidence preservation.

### 9.4 Production Release Gate

The KB permits release only when all of the following pass for the exact commit and environment:

1. production smoke tests;

2. fresh backup and successful restore rehearsal;

3. security configuration;

4. environment configuration;

5. real-provider or explicitly-disabled provider policy;

6. rollback readiness;

7. critical role workflows and human release approval.

At report preparation, these runtime conditions are not all evidenced. The repository is on `dev`

with working changes and no approved exact-final-`main` result. Consequently, no `v1.0` tag was

created. This is a correct fail-closed outcome, not an undocumented omission.

## 10. Results and Evaluation

### 10.1 Achievement Against Objectives

The system implements the KB minimum operation-ready MVP modules and integrates them through one

role-aware workflow. Eligibility is centralized, approval is human-controlled, sensitive actions are

auditable and AI is explainable and constrained. The application is supported by a large automated

suite, OpenAPI export, user/admin/operations manuals, production runbooks and eight final diagrams.

### 10.2 Technical Quality

Strengths include clear domain boundaries, typed contracts, versioned schema changes, broad test

coverage and explicit control points. Fail-closed production configuration and release evidence

reduce the risk of treating a development system as production-ready.

### 10.3 Business Value

The platform gives campaign teams a shared source for targeting, approval and performance while

giving compliance/audit roles visible evidence. Customer service and sales roles can record outcomes

and follow-up work; product and analyst roles can contribute without receiving campaign-launch

authority. This improves traceability and reduces manual coordination.

### 10.4 Evaluation Summary

| Dimension | Assessment |

| --- | --- |

| Functional breadth | Strong: all KB MVP domains represented |

| Compliance design | Strong: eligibility, role separation, human approval and audit are central |

| Automated verification | Strong RC evidence; exact final-commit rerun still required |

| Documentation | Strong: setup, deployment, users, admin, operations, API, demo and report package |

| Production execution | Incomplete evidence; release remains correctly blocked |

| External integration | Adapter-ready; real providers/hosted operations remain deployment-owned |

## 11. Limitations and Future Work

1. Complete the production `v1.0` gate on an approved HTTPS environment and exact final commit.

2. Integrate approved real email/SMS providers or retain explicit disabled mode.

3. Connect an enterprise secret manager, centralized observability, paging and certificate alerts.

4. Verify encrypted off-host backups and repeat restore exercises against agreed RPO/RTO targets.

5. Conduct user acceptance and accessibility evaluation with representative employees and assistive

technologies.

6. Evaluate AI relevance, fairness and calibration using governed business datasets without

weakening deterministic controls.

7. Add performance/load baselines based on expected production customer and campaign volumes.

8. Review modular-monolith boundaries if scaling or independent deployment requirements emerge.

## 12. Lessons Learned

- Compliance rules are most reliable when centralized and reused by every workflow.

- Frontend role visibility improves usability but cannot replace backend authorization.

- AI-human interaction requires explicit states; silently applying suggestions obscures accountability.

- Test counts are useful evidence only when linked to critical business rules and an exact commit.

- Deployment documentation is not deployment evidence; runtime gates must remain separate.

- A solo Scrum project is credible when responsibilities and evidence are transparent.

- Editable diagrams and decision records reduce drift between implementation and final documentation.

## 13. Conclusion

The Bayer-Westphalian Campaign Management Platform demonstrates the design and implementation of a

substantial consent-aware insurance campaign system. It combines CRM, product and campaign

capabilities with role separation, centralized eligibility, human approval, communication tracking,

analytics, auditability and constrained AI assistance. The architecture and test strategy make the

critical compliance behavior explicit and reviewable.

The implementation meets the intended university-project and operation-ready MVP scope. Its most

important quality is that convenience and automation do not supersede authorization, consent,

eligibility or human accountability. The project is ready as a final submission candidate. A final

production `v1.0` release remains intentionally conditional on the documented exact-commit and

runtime gates.

## 14. References and Appendices

### 14.1 Project References

- Project Knowledge Base: `KnowledgeBase.txt` and `KnowledgeBase.docx`.

- [Repository README](../../README.md).

- [Documentation index](../README.md).

- [Architecture overview](../architecture/initial-architecture.md).

- [Eligibility rules](../architecture/eligibility-rules.md).

- [Role-based access](../architecture/role-based-access.md).

- [Security hardening](../architecture/security-hardening.md).

- [API and OpenAPI guide](../api/openapi.md).

- [Master test plan](../testing/master-test-plan.md).

- [Test execution report](../testing/test-execution-report.md).

- [Production deployment guide](../deployment/production-deployment-guide.md).

- [Production release gate](../deployment/production-release-gate.md).

- [Operations manual](../operations/operations-guide.md).

- [Draft v1.0 release notes](../releases/v1.0-draft.md).

### 14.2 Appendix Package

- [Appendix index](appendices/README.md).

- [Appendix A: Implementation evidence](appendices/implementation-evidence.md).

- [Appendix B: Testing evidence](appendices/testing-evidence.md).

- [Appendix C: Scrum process evidence](appendices/scrum-process-evidence.md).

- [Appendix D: Deployment evidence](appendices/deployment-evidence.md).

- [Appendix E: Release evidence](appendices/release-evidence.md).

- [Appendix F: Diagram evidence](appendices/diagram-evidence.md).

- [Final submission checklist](final-submission-checklist.md).

- [Final handover checklist](../handover/final-handover-checklist.md).

- [Final delivery package checklist](../handover/final-delivery-package-checklist.md).

- [Documentation readiness map](../documentation-readiness.md).

- [Maintainer guide](../maintenance/maintainer-guide.md).

## Glossary

| Term | Meaning |

| --- | --- |

| AI | Artificial intelligence used for advisory search, recommendation and copy assistance |

| API | Application Programming Interface |

| CI/CD | Continuous Integration and Continuous Delivery/Deployment |

| CRM | Customer Relationship Management |

| DNC | Do Not Contact |

| DTO | Data Transfer Object |

| E2E | End-to-end browser testing |

| HSTS | HTTP Strict Transport Security |

| JWT | JSON Web Token |

| KPI | Key Performance Indicator |

| MVP | Minimum Viable Product |

| RBAC | Role-Based Access Control |

| RPO/RTO | Recovery Point Objective / Recovery Time Objective |

| UUID | Universally Unique Identifier |