---------------Sprint 17 — CI/CD and Deployment Automation

Evidence to Attach:

GitHub Actions workflow screenshot,

passing pipeline screenshot,

failing pipeline test screenshot,

Docker build screenshot,

environment template screenshot,

CI badge screenshot,

release artifact screenshot,

---------------Sprint 18 — Production Deployment and Operations

Sprint 18 — Production Deployment and Operations

Sprint Planning:

The sprint goal was to deploy the system in a production-ready environment with operational safeguards. The selected work included production Docker Compose, backend/frontend production environments, PostgreSQL production volume, reverse proxy, HTTPS, production CORS, secure JWT/session secret, real email provider or disabled sending, file storage for consent evidence, database backup/restore, health endpoint, application/scheduler logs, admin bootstrap, smoke test checklist, smoke tests, rollback plan, release creation, deployment guide, backup guide, restore guide, operations guide, and incident notes.

Daily Scrum / Execution Summary:

The sprint focused on operational readiness. Work progressed on production configuration, deployment setup, database persistence, reverse proxy/HTTPS assumptions, provider configuration safety, logging, backup/restore documentation, smoke testing, and rollback planning.

Sprint Review:

The sprint increment demonstrated production deployment or production-like deployment, health endpoint availability, application logs, scheduler logs, backup evidence, restore documentation, smoke test completion, and v1.0 release preparation.

Sprint Retrospective:

What went well: deployment and operations were documented instead of being treated as informal setup.

What could improve: real external provider integration remains a production configuration concern.

Action item: keep production sending disabled unless real provider credentials and compliance approvals are configured.

Roadmap Update:

Sprint 18 completed production deployment and operations readiness. Related epics: BWCO-26 Production deployment; BWCO-23 Security hardening.

Evidence to Attach:

Production Docker Compose screenshot, deployment running screenshot, reverse proxy/HTTPS screenshot or config note, health endpoint screenshot, application logs screenshot, scheduler logs screenshot, backup screenshot, smoke test checklist screenshot, rollback plan screenshot, release screenshot, Sprint 18 review note, Sprint 18 retrospective note.

---------------Sprint 19 — Final Documentation, Demo, University Report, and Launch Evidence

783. in accordance with  the KB, -Capture screenshots of login, .

784. in accordance with  the KB, -Capture screenshots of user management, .

785. in accordance with  the KB, -Capture screenshots of customer management, .

786. in accordance with  the KB, -Capture screenshots of beneficiary management, .

787. in accordance with  the KB, -Capture screenshots of consent management, .

788. in accordance with  the KB, -Capture screenshots of product management, .

789. in accordance with  the KB, -Capture screenshots of segmentation, .

790. in accordance with  the KB, -Capture screenshots of campaign builder, .

791. in accordance with  the KB, -Capture screenshots of recipient preview, .

792. in accordance with  the KB, -Capture screenshots of compliance review, .

793. in accordance with  the KB, -Capture screenshots of campaign launch, .

794. in accordance with  the KB, -Capture screenshots of contact history, .

795. in accordance with  the KB, -Capture screenshots of reminders, .

796. in accordance with  the KB, -Capture screenshots of analytics, .

797. in accordance with  the KB, -Capture screenshots of reports, .

798. in accordance with  the KB, -Capture screenshots of AI features, .

799. in accordance with  the KB, -Capture screenshots of audit logs, .

800. in accordance with  the KB, -Capture screenshots of Jira backlog, .

801. in accordance with  the KB, -Capture screenshots of Jira ---------------Sprint board, .

802. in accordance with  the KB, -Capture screenshots of Jira completed ---------------Sprint, .

803. in accordance with  the KB, -Capture screenshots of Jira release plan, .

804. in accordance with  the KB, -Capture ---------------Sprint review notes, .

805. in accordance with  the KB, -Capture retrospective notes, .

806. in accordance with  the KB, -Capture test results, .

807. in accordance with  the KB, -Prepare use-case diagram, .

808. in accordance with  the KB, -Prepare campaign creation activity diagram, .

809. in accordance with  the KB, -Prepare consent and eligibility activity diagram, .

810. in accordance with  the KB, -Prepare campaign launch sequence diagram, .

811. in accordance with  the KB, -Prepare ERD, .

812. in accordance with  the KB, -Prepare backend class diagram, .

813. in accordance with  the KB, -Prepare system architecture diagram, .

814. in accordance with  the KB, -Prepare deployment diagram, .

815. in accordance with  the KB, -Prepare release plan evidence, .

816. in accordance with  the KB, -Prepare product backlog evidence, .

817. in accordance with  the KB, -Prepare user-story map evidence, .

818. in accordance with  the KB, -Prepare risk register, .

819. in accordance with  the KB, -Prepare decision log, .

820. in accordance with  the KB, -Write final university project report, .

821. in accordance with  the KB, -Add implementation evidence to appendices, .

822. in accordance with  the KB, -Add testing evidence to appendices, .

823. in accordance with  the KB, -Add Scrum process evidence to appendices, .

824. in accordance with  the KB, -Add deployment evidence to appendices, .

825. in accordance with  the KB, -Add release evidence to appendices, .

826. in accordance with  the KB, -Add diagram evidence to appendices, .

827. in accordance with  the KB, -Proofread final report, .

828. in accordance with  the KB, -Verify final submission package, .

829. in accordance with  the KB, -Tag final v1.0 release, .

830. in accordance with  the KB, -Prepare final handover checklist, .

852. in accordance with  the KB, -README, .

853. in accordance with  the KB, -Setup guide, .

854. in accordance with  the KB, -Deployment guide, .

855. in accordance with  the KB, -User manual, .

856. in accordance with  the KB, -Admin manual, .

857. in accordance with  the KB, -Operations manual, .

858. in accordance with  the KB, -API documentation, .

859. in accordance with  the KB, -Demo script, .

860. in accordance with  the KB, -Final report, .

861. in accordance with  the KB, -Final delivery package checklist, .

864. in accordance with  the KB, -Documentation must allow another developer, evaluator, or operations person to understand, run, test, deploy, review, and maintain the system.

- 865. IN accordance with the KB , Run the full local suite of unit and integration tests , if the suite fails to run or produced failed tests ,analyze the errors’ root cause , correct them , and rerun the suite.

Sprint 19 — Documentation, Demo, University Report Evidence, and Final Delivery

Sprint Planning:

The sprint goal was to finalize documentation, demo evidence, university report material, diagrams, release notes, and delivery package. The selected work included README finalization, setup/deployment/user/admin/operations/API docs, demo script, screenshots of all core modules, Jira evidence, release evidence, test evidence, diagrams, final report appendix evidence, traceability matrix, risk register, decision log, source code cleanup, final ZIP/source package, and submission checklist.

Daily Scrum / Execution Summary:

The sprint focused on final delivery and academic evidence consolidation. Work progressed on final documentation, screenshot capture, diagram completion, demo flow verification, evidence organization, final report appendix preparation, and source/package review.

Sprint Review:

The sprint increment demonstrated the final end-to-end workflow: admin login, user/role management, customer/beneficiary/consent management, product ownership, segmentation, campaign creation, compliance approval, recipient preview, launch, contact events, follow-ups, reminders, analytics, reports, audit logs, AI assistance, deployment evidence, and final documentation.

Sprint Retrospective:

What went well: the final package connected Agile planning, requirements, implementation, testing, deployment, and evidence.

What could improve: future versions should use longer real-world sprint durations and a larger team for deeper validation.

Action item: submit the report with selected screenshots directly in the appendix and provide the full evidence package as a ZIP.

Roadmap Update:

Sprint 19 completed final documentation, demo, and university report evidence. Related epics: BWCO-1 Agile planning and product documentation; BWCO-27 Documentation and university report.

Evidence to Attach:

Final Jira roadmap screenshot, final backlog screenshot, completed board screenshot, release/version screenshot, final demo screenshots, final diagrams, test report screenshot, deployment evidence screenshot, evidence folder screenshot, final report screenshot, final ZIP/package screenshot, Sprint 19 review note, Sprint 19 retrospective note.

Final Production-Readiness Checklist

Functional Readiness

866. in accordance with  the KB, Make sure -Login works, .

867. in accordance with  the KB, Make sure -Admin can create users, .

868. in accordance with  the KB, Make sure -Role-based access works, .

869. in accordance with  the KB, Make sure -Customers/prospects can be managed, .

870. in accordance with  the KB, Make sure -Beneficiaries can be linked, .

871. in accordance with  the KB, Make sure -Consent can be recorded, .

872. in accordance with  the KB, Make sure -Opt-outs are enforced, .

873. in accordance with  the KB, Make sure -Do-not-contact is enforced, .

874. in accordance with  the KB, Make sure -Products can be managed, .

875. in accordance with  the KB, Make sure -Product ownership can be tracked, .

876. in accordance with  the KB, Make sure -Payment records can be tracked, .

877. in accordance with  the KB, Make sure -Segments can be created, .

878. in accordance with  the KB, Make sure -Segment preview shows eligible/excluded counts, .

879. in accordance with  the KB, Make sure -Campaigns can be created, .

880. in accordance with  the KB, Make sure -Campaigns can be submitted, .

881. in accordance with  the KB, Make sure -Campaigns can be approved/rejected, .

882. in accordance with  the KB, Make sure -Only approved campaigns can launch, .

883. in accordance with  the KB, Make sure -Contact history is recorded, .

884. in accordance with  the KB, Make sure -Follow-up tasks work, .

885. in accordance with  the KB, Make sure -Payment reminders work, .

886. in accordance with  the KB, Make sure -Product-expiration reminders work, .

887. in accordance with  the KB, Make sure -Analytics dashboard works, .

888. in accordance with  the KB, Make sure -Reports export works, .

889. in accordance with  the KB, Make sure -AI-assisted features work, .

890. in accordance with  the KB, Make sure -Audit log works

Security Readiness, .

891. in accordance with  the KB, Make sure -Passwords are hashed, .

892. in accordance with  the KB, Make sure -JWT/session secret is not hardcoded, .

893. in accordance with  the KB, Make sure -Backend enforces role authorization, .

894. in accordance with  the KB, Make sure -Frontend protects routes, .

895. in accordance with  the KB, Make sure -CORS is restricted in production, .

896. in accordance with  the KB, Make sure -HTTPS is configured, .

897. in accordance with  the KB, Make sure -Stack traces are hidden in production, .

898. in accordance with  the KB, Make sure -Sensitive actions are audited, .

899. in accordance with  the KB, Make sure -Disabled users cannot log in, .

900. in accordance with  the KB, Make sure -Environment secrets are not committed

Compliance Readiness, .

901. in accordance with  the KB, Make sure -Consent records include purpose, source, status, and timestamp, .

902. in accordance with  the KB, Make sure -Opt-outs are respected immediately, .

903. in accordance with  the KB, Make sure -Do-not-contact overrides marketing, .

904. in accordance with  the KB, Make sure -Guardian consent is checked where required, .

905. in accordance with  the KB, Make sure -AI requires human approval, .

906. in accordance with  the KB, Make sure -Campaign approval is mandatory, .

907. in accordance with  the KB, Make sure -Exclusion reasons are stored, .

908. in accordance with  the KB, Make sure -Audit logs are retained, .

909. in accordance with  the KB, Make sure -Reports use aggregation where possible

Operational Readiness, .

910. in accordance with  the KB, Make sure -Docker production setup exists, .

911. in accordance with  the KB, Make sure -PostgreSQL backup exists, .

912. in accordance with  the KB, Make sure -Restore process is documented, .

913. in accordance with  the KB, Make sure -Health endpoint works, .

914. in accordance with  the KB, Make sure -Logs are available, .

915. in accordance with  the KB, Make sure -CI pipeline passes, .

916. in accordance with  the KB, Make sure -Deployment guide exists, .

917. in accordance with  the KB, Make sure -Rollback plan exists, .

918. in accordance with  the KB, Make sure -Smoke test checklist exists

Quality Readiness, .

919. in accordance with  the KB, Make sure -Backend unit tests pass, .

920. in accordance with  the KB, Make sure -Integration tests pass, .

921. in accordance with  the KB, Make sure -Security tests pass, .

922. in accordance with  the KB, Make sure -Frontend tests pass, .

923. in accordance with  the KB, Make sure -E2E tests pass, .

924. in accordance with  the KB, Make sure -Critical business-rule tests pass, .

925. in accordance with  the KB, Make sure -Accessibility checks pass or issues are documented, .

926. in accordance with  the KB, Make sure -Test report exists

Final Delivery Package, .

927. in accordance with  the KB, -The finished project must contain:, .

928. in accordance with  the KB, -GitHub repository, .

929. in accordance with  the KB, -Frontend source code, .

930. in accordance with  the KB, -Backend source code, .

931. in accordance with  the KB, -Database migrations, .

932. in accordance with  the KB, -Docker Compose files, .

933. in accordance with  the KB, -Environment variable template, .

934. in accordance with  the KB, -README, .

935. in accordance with  the KB, -Setup guide, .

936. in accordance with  the KB, -Deployment guide, .

937. in accordance with  the KB, -User manual, .

938. in accordance with  the KB, -Admin manual, .

939. in accordance with  the KB, -Operations manual, .

940. in accordance with  the KB, -API documentation, .

941. in accordance with  the KB, -Architecture diagrams, .

942. in accordance with  the KB, -ERD, .

943. in accordance with  the KB, -UML diagrams, .

944. in accordance with  the KB, -Product backlog, .

945. in accordance with  the KB, ----------------Sprint plan, .

948. in accordance with  the KB, -Test plan, .

949. in accordance with  the KB, -Test report, .

950. in accordance with  the KB, -Screenshots, .

951. in accordance with  the KB, -Demo script, .

952. in accordance with  the KB, -Release notes, .

953. in accordance with  the KB, -Risk register, .

954. in accordance with  the KB, -Decision log, .

955. in accordance with  the KB, -Final university project report

Final Rule, .

956. in accordance with  the KB, -The project is complete only when the application is:, .

957. in accordance with  the KB, -implemented according to the Knowledge Base,, .

958. in accordance with  the KB, -delivered through solo-adapted Scrum,, .

959. in accordance with  the KB, -organized and evidenced in Jira,, .

960. in accordance with  the KB, -tested against critical business rules,, .

961. in accordance with  the KB, -secured with role-based access control,, .

962. in accordance with  the KB, -compliant with consent and opt-out rules,, .

963. in accordance with  the KB, -auditable,, .

964. in accordance with  the KB, -deployable,, .

965. in accordance with  the KB, -backed up,, .

966. in accordance with  the KB, -restorable,, .

967. in accordance with  the KB, -documented,, .

968. in accordance with  the KB, -and demonstrable through a complete business workflow., .

969. in accordance with  the KB, -Core production logic must not be simulated. Mocking is allowed only in development/test mode or for replaceable external integrations before real provider configuration.