# Release Plan

## Bayer-Westphalian Campaign Management Platform

## 1. Purpose of the Release Plan

This release plan defines the incremental delivery roadmap for the Bayer-Westphalian Campaign Management Platform. The project is developed using a solo-adapted Scrum process, where the student acts as Product Owner, Developer, Scrum Master, and tester, while stakeholder needs are represented through the role personas defined in the project knowledge base.

The release plan connects the product backlog, sprint plan, technical implementation, compliance requirements, and final university report evidence. Each release groups one or more Scrum sprints into a meaningful product increment. The releases are organized from initial technical foundation to a production-ready MVP.

The release plan follows the project goal: to deliver an internal CRM, campaign management, consent-aware marketing automation, segmentation, reminder, analytics, reporting, audit, and AI-assisted recommendation system for Bayer-Westphalian Insurance.

## 2. Release Strategy Overview

The project is delivered through ten planned releases:

| Release | Release name | Related sprints | Main purpose |
| --- | --- | --- | --- |
| v0.1 | Foundation and Data Baseline | Sprint 1–2 | Establish repository, architecture, frontend/backend base apps, PostgreSQL, migrations, and backend foundation |
| v0.2 | Secure Access | Sprint 3 | Implement authentication, users, roles, protected routes, and role-based authorization |
| v0.3 | CRM and Compliance Base | Sprint 4–5 | Implement customers, prospects, beneficiaries, consent, opt-outs, do-not-contact, and eligibility logic |
| v0.4 | Products and Segmentation | Sprint 6–7 | Implement products, ownership, payment records, product-change requests, and segmentation |
| v0.5 | Campaign Lifecycle | Sprint 8–9 | Implement campaign builder, compliance review, recipient preview, eligibility enforcement, and campaign launch |
| v0.6 | Communication and Reminders | Sprint 10–11 | Implement contact events, provider adapters, follow-up tasks, payment reminders, and product-expiration reminders |
| v0.7 | Analytics, Reports, and AI | Sprint 12–13 | Implement dashboards, campaign metrics, CSV/PDF reports, and AI-assisted decision support |
| v0.8 | Audit, Security, and Frontend Hardening | Sprint 14–15 | Implement audit logs, configurable settings, security hardening, professional UI, accessibility, and frontend tests |
| v0.9 | Production Candidate | Sprint 16–18 | Complete testing, CI/CD, deployment automation, production deployment, smoke tests, backup, restore, and rollback preparation |
| v1.0 | Production-Ready MVP and Report Evidence | Sprint 19 | Finalize documentation, demo, diagrams, screenshots, Scrum evidence, test evidence, and final university submission package |

## Release v0.1 — Foundation and Data Baseline

### Related Sprints

- Sprint 1 — Repository, Tooling, and Architecture Foundation

- Sprint 2 — Database Schema and Backend Foundation

### Release Goal

Establish the technical foundation required for full-stack development and future production deployment.

### Scope

This release creates the basic project structure, development environment, frontend application, backend application, PostgreSQL database, Docker Compose setup, database migrations, common backend classes, seed roles, test users, and health endpoint.

### Main Features

- GitHub repository created

- Project folder structure created: frontend, backend, docs, docker

- React + TypeScript + Vite frontend initialized

- Java 21 Spring Boot backend initialized

- PostgreSQL container configured through Docker Compose

- Backend profiles added: dev, test, prod

- Frontend environment configuration added

- Nginx or Caddy placeholder configuration added

- Initial architecture documentation created

- OpenAPI/Swagger documentation strategy defined

- Code formatting and linting baseline added

- Flyway migrations added

- Core database schema created

- Seed roles and test users added

- BaseEntity and common backend classes created

- Global exception handler created

- Standard API response model created

- Health endpoint created

### Related KB Areas

- Architecture style: modular monolith

- Technical stack: React, TypeScript, Vite, Java 21, Spring Boot, PostgreSQL, Flyway, Docker

- Data model: users, roles, customers, beneficiaries, consent_records, products, campaigns, contact_events, reminders, metrics, audit_logs, ai_recommendations

- Epics: E02, E03, E04, E05

### Deliverables

- GitHub repository

- Frontend project running

- Backend project running

- PostgreSQL container running

- Docker Compose file

- Flyway migrations

- PostgreSQL schema

- Backend common classes

- Health endpoint

- README draft

- Initial architecture documentation

### Release Acceptance Criteria

- The frontend starts successfully in the development environment.

- The backend starts successfully in the development environment.

- PostgreSQL runs through Docker Compose.

- The database can be created from an empty state through Flyway migrations.

- The health endpoint responds successfully.

- Another developer or evaluator can understand how to run the initial system from the README.

## Release v0.2 — Secure Access

### Related Sprint

- Sprint 3 — Authentication, Users, Roles, and Access Control

### Release Goal

Implement secure internal employee access and role-based authorization.

### Scope

This release provides login, logout, session or JWT handling, protected backend APIs, protected frontend routes, user management, role assignment, and authorization tests.

### Main Features

- User entity and Role entity implemented

- UserRepository and RoleRepository implemented

- Password hashing with BCrypt implemented

- AuthService implemented

- JwtService or secure session service implemented

- Login endpoint implemented

- Refresh token or session refresh endpoint implemented

- Logout endpoint implemented

- /me endpoint implemented

- Spring Security configuration implemented

- Method and endpoint authorization implemented

- UserService and UserController implemented

- Admin can create, update, disable users

- Admin can assign roles

- Login rate-limit placeholder added

- Frontend login page implemented

- Auth provider/state implemented

- Protected routes implemented

- Role-based navigation implemented

- Audit log for user and role changes added

- Role access tests added

### Related KB Areas

- Authentication and roles

- User management

- Role-based access

- Security non-functional requirement

- User roles and role-function access matrix

- Epics: E06, E22, E23

### Deliverables

- Secure login

- Protected APIs

- Protected frontend routes

- User management API

- Role assignment

- Authentication tests

- Access-control tests

### Release Acceptance Criteria

- Users can log in with valid employee credentials.

- Invalid login attempts are rejected.

- Disabled users cannot access the system.

- Protected pages cannot be opened without authentication.

- Protected API endpoints cannot be accessed without authentication.

- Role-based authorization is enforced on the backend.

- The frontend navigation changes according to user role.

- Admin can create, update, disable users and assign roles.

## Release v0.3 — CRM and Compliance Base

### Related Sprints

- Sprint 4 — Customer, Prospect, and Beneficiary Management

- Sprint 5 — Consent, Opt-Out, Do-Not-Contact, and Eligibility

### Release Goal

Build the CRM and compliance foundation required before any campaign can be safely created or launched.

### Scope

This release implements customer/prospect management, beneficiary linking, consent records, opt-outs, do-not-contact enforcement, guardian consent logic, and centralized eligibility checks.

### Main Features

- Customer entity implemented

- Beneficiary entity implemented

- Customer and Beneficiary repositories implemented

- CustomerService and BeneficiaryService implemented

- CustomerController and BeneficiaryController implemented

- Customer create, update, soft-delete, list, search, filter, and profile endpoints implemented

- Beneficiary create and update endpoints implemented

- Guardian fields implemented

- CSV import for customers/prospects added

- Customers page implemented

- Customer form implemented

- Customer Details page implemented

- Beneficiaries tab implemented

- Role-based customer UI access added

- ConsentRecord entity implemented

- ConsentRepository, ConsentService, and ConsentController implemented

- Record consent endpoint implemented

- Withdraw consent endpoint implemented

- Consent status endpoint implemented

- Guardian consent validation implemented

- Do-not-contact logic implemented

- Opt-out logic implemented

- EligibilityService implemented

- Valid marketing consent check implemented

- Valid guardian consent check implemented

- Communication eligibility check implemented

- Exclusion reason generation implemented

- Consent tab in Customer Details implemented

- Compliance dashboard alerts added

- Audit logging for consent changes added

- Consent, do-not-contact, and guardian consent tests added

### Related KB Areas

- Customer/prospect management

- Beneficiary management

- Consent management

- Business rules BR-001, BR-002, BR-003, BR-004

- Functional requirements FR-010 to FR-034

- Privacy and compliance requirements

- Epics: E07, E08, E09, E22

### Deliverables

- Customer/prospect CRUD

- Beneficiary management

- Customer details screen

- CSV import

- Customer search and filters

- Consent management

- Opt-out handling

- Do-not-contact enforcement

- Guardian consent logic

- Eligibility service

- Compliance-aware customer profile

- Consent and eligibility tests

### Release Acceptance Criteria

- Authorized users can create, update, search, filter, view, and soft-delete customers/prospects.

- Authorized users can link beneficiaries/grandchildren to policyholder customers.

- Consent records can be created and withdrawn.

- Opt-outs are respected immediately.

- Do-not-contact status overrides marketing eligibility.

- Guardian consent is checked when required.

- The EligibilityService returns clear eligibility or exclusion reasons.

- Customer and consent actions are validated, audited, and role-protected.

## Release v0.4 — Products and Segmentation

### Related Sprints

- Sprint 6 — Product, Product Ownership, Product Change Requests, and Payments

- Sprint 7 — Segmentation Engine

### Release Goal

Implement the product and audience selection capabilities required for targeted campaigns.

### Scope

This release adds product CRUD, product ownership tracking, payment records, product-change requests, reusable segments, segment criteria, segment preview, and eligibility-aware audience counts.

### Main Features

- Product entity implemented

- ProductOwnership entity implemented

- ProductChangeRequest entity implemented

- PaymentRecord entity implemented

- Product repositories implemented

- ProductService, ProductOwnershipService, ProductChangeRequestService, and PaymentRecordService implemented

- Product CRUD endpoints implemented

- Product search endpoint implemented

- Product disable/soft-delete endpoint implemented

- Product ownership assignment implemented

- Product ownership list on Customer Details implemented

- Payment record create/update endpoints implemented

- Product-change request workflow implemented

- Products page implemented

- Product Details page implemented

- Product Change Requests page implemented

- Product ownership tab added to Customer Details

- Segment entity implemented

- SegmentCriteria entity implemented

- Segment repositories implemented

- SegmentService and SegmentController implemented

- Create, update, delete, and preview segment endpoints implemented

- Filters by age group, location, customer type, product ownership, payment history, consent status, and product expiration implemented

- AND/OR criteria handling implemented

- EligibilityService applied to preview

- Eligible count and excluded count returned

- Exclusion reasons summary shown

- Segmentation page and criteria builder UI implemented

- Read-only BI Analyst segmentation insight view added

- Product and segment tests added

### Related KB Areas

- Product management

- Product ownership

- Product change requests

- Payment records

- Segmentation

- Business rules BR-023 and BR-024

- Functional requirements FR-040 to FR-046 and FR-070 to FR-079

- Epics: E10, E11, E12

### Deliverables

- Product CRUD

- Product ownership tracking

- Payment records

- Product-change request workflow

- Product frontend

- Segment builder

- Segment preview

- Eligibility-aware audience counts

- Exclusion summaries

- Segmentation UI

- Product and segmentation tests

### Release Acceptance Criteria

- Product Manager/Admin can create, edit, search, and disable products.

- Product ownership can be assigned to customers.

- Payment records can be created and updated.

- Product-change requests can be created and tracked.

- Campaign Manager can create and preview audience segments.

- BI Analyst can view segmentation insights.

- Segment preview shows eligible and excluded counts.

- Segment preview applies consent and eligibility logic before showing campaign-ready recipients.

## Release v0.5 — Campaign Lifecycle

### Related Sprints

- Sprint 8 — Campaign Builder and Campaign Lifecycle

- Sprint 9 — Recipient Preview and Campaign Launch

### Release Goal

Implement the controlled campaign lifecycle from draft creation to approved launch.

### Scope

This release provides campaign creation, editing, submission, compliance review, approval/rejection, recipient generation, eligibility enforcement, duplicate-contact prevention, and launch restrictions.

### Main Features

- Campaign entity implemented

- CampaignProduct entity implemented

- CampaignRepository implemented

- CampaignService and CampaignController implemented

- Create campaign endpoint implemented

- Update draft campaign endpoint implemented

- Campaign list and details endpoints implemented

- Product selection added to campaign

- Segment selection added to campaign

- Message subject/body fields added

- Schedule fields added

- Campaign statuses implemented: DRAFT, SUBMITTED, APPROVED, REJECTED, ACTIVE, PAUSED, COMPLETED, ARCHIVED

- Submit campaign implemented

- Approve campaign implemented

- Reject campaign implemented

- Compliance review notes added

- Audit log for approval/rejection added

- Campaigns page implemented

- Campaign Builder page implemented

- Compliance Review page implemented

- Role-based campaign permissions added

- Campaign status transition tests added

- Approval restriction tests added

- CampaignRecipient entity implemented

- CampaignRecipientRepository implemented

- Generate recipients service implemented

- Recipient preview endpoint implemented

- Eligible recipient list implemented

- Excluded recipient list implemented

- Exclusion reasons stored

- Duplicate recipient rows prevented

- Monthly contact limit enforced

- Same-campaign duplicate prevention enforced

- Uninterested exclusion rule enforced

- Converted customer exclusion rule enforced

- Launch campaign endpoint implemented

- Launch blocked unless campaign is approved

- Contact events created on launch

- Campaign status updated after launch

- Campaign metrics updated after launch

- Audit log for campaign launch added

- Recipient Preview screen implemented

- Launch button role/status rules added

- Recipient eligibility and launch restriction tests added

### Related KB Areas

- Campaign management

- Compliance review

- Recipient preview

- Campaign launch

- Contact frequency controls

- Functional requirements FR-050 to FR-062

- Business rules BR-005, BR-006, BR-007, BR-010, BR-011, BR-013, BR-014, BR-030 to BR-034

- Epics: E13, E14, E15, E22

### Deliverables

- Campaign CRUD

- Campaign lifecycle

- Campaign builder

- Compliance review

- Approval/rejection audit

- Recipient preview

- Eligibility enforcement

- Campaign launch

- Exclusion reasons

- Duplicate-contact prevention

- Campaign workflow tests

- Launch tests

### Release Acceptance Criteria

- Campaign Manager can create and edit draft campaigns.

- Campaign Manager can select product, segment, channel, message, and schedule.

- Campaign Manager can submit campaign for approval.

- Compliance Officer can approve or reject submitted campaigns.

- Rejection notes are stored.

- Campaign launch is blocked unless the campaign is approved.

- Recipient preview shows eligible and excluded recipients.

- Exclusion reasons are stored.

- Duplicate campaign contact is prevented.

- Monthly contact frequency limit is enforced.

- Campaign launch creates contact events, updates status, updates metrics, and creates audit logs.

## Release v0.6 — Communication and Reminders

### Related Sprints

- Sprint 10 — Communication Tracking and Provider Adapters

- Sprint 11 — Follow-Up Tasks and Reminder Scheduling

### Release Goal

Implement communication history, provider adapter structure, follow-up workflows, and reminder scheduling.

### Scope

This release adds contact events, replaceable email/SMS provider architecture, unsubscribe handling, retry logic, follow-up tasks, payment reminders, Green/Yellow/Red reminder levels, product-expiration reminders, and scheduler tests.

### Main Features

- ContactEvent entity implemented

- ContactEventRepository implemented

- CommunicationService implemented

- EmailProvider interface defined

- SmsProvider interface defined

- MockEmailProvider implemented for development

- SMTP/provider-ready adapter placeholder implemented

- Unsubscribe/opt-out event handling implemented

- Sent event implemented

- Failed event implemented

- Opened/clicked/replied event placeholders implemented

- Contact timeline endpoint implemented

- Retry failed send logic with maximum 3 retries implemented

- Contact History screen implemented

- Communication timeline added to Customer Details

- Contact event, unsubscribe, and retry limit tests added

- FollowUpTask entity implemented

- FollowUpRepository implemented

- FollowUpService and FollowUpController implemented

- Create, assign, update, and complete follow-up task features implemented

- Follow-Up Tasks screen implemented

- ReminderSchedule entity implemented

- ReminderRepository implemented

- ReminderService and ReminderController implemented

- Payment due reminder generation implemented

- Green/Yellow/Red reminder levels implemented

- Product-expiration reminders for 3, 6, and 12 months implemented

- Payment reminder prevented when payment is completed

- Manual trigger added for admin/test environment

- Reminders screen implemented

- Scheduler and reminder business rule tests added

### Related KB Areas

- Communication tracking

- Follow-up management

- Reminder scheduling

- Payment reminders

- Product-expiration campaigns

- Functional requirements FR-080 to FR-097

- Business rules BR-012 and BR-020 to BR-024

- Epics: E16, E17, E18

### Deliverables

- Contact events

- Communication provider interface

- Mock email provider

- Provider-ready production adapter

- Contact history

- Retry logic

- Follow-up task workflow

- Payment reminders

- Product-expiration reminders

- Reminder screen

- Communication tests

- Scheduler tests

- Business rule tests

### Release Acceptance Criteria

- Contact events are created and visible in customer contact history.

- Mock communication is allowed only for development/test mode.

- Production sending requires a real provider or must be disabled until configured.

- Failed sends are retried no more than the configured limit.

- Unsubscribe events update opt-out handling.

- Follow-up tasks can be created, assigned, updated, and completed.

- Payment reminders are generated correctly.

- Green, Yellow, and Red reminder levels are supported.

- Product-expiration reminders can be generated 3, 6, or 12 months before expiration.

- Payment reminders are not sent when payment is already completed.

## Release v0.7 — Analytics, Reports, and AI

### Related Sprints

- Sprint 12 — Analytics and Reports

- Sprint 13 — AI-Assisted Features

### Release Goal

Provide reporting, business visibility, campaign performance measurement, and AI-assisted decision support.

### Scope

This release implements campaign metrics, dashboards, report exports, executive summaries, fuzzy search, product recommendations, segment suggestions, default-risk scoring, duplicate-contact warnings, campaign copy suggestions, explanations, and AI tests.

### Main Features

- CampaignMetric entity implemented

- CampaignMetricRepository implemented

- AnalyticsService and AnalyticsController implemented

- Audience size calculated

- Eligible count calculated

- Excluded count calculated

- Sent count calculated

- Open count calculated

- Click count calculated

- Reply count calculated

- Conversion count calculated

- Open rate calculated

- Click rate calculated

- Conversion rate calculated

- Estimated ROI calculated

- Dashboard screen implemented

- Analytics screen implemented

- ReportService implemented

- CSV campaign report export added

- PDF campaign report export added

- Reports screen implemented

- Aggregated executive dashboard added

- Analytics and report export tests added

- AiRecommendation entity implemented

- AiRecommendationRepository implemented

- AiSearchService implemented

- Fuzzy/weighted customer search implemented

- ExplainScore output added

- AiRecommendationService implemented

- Product recommendation rules implemented

- Segment suggestion rules implemented

- Default-risk scoring implemented

- Duplicate-contact risk warning implemented

- CampaignCopyService implemented

- Campaign copy suggestion implemented

- Human approval required for campaign copy

- Recommendation explanation stored

- AI endpoints added

- AI UI sections added

- AI tests added

### Related KB Areas

- Analytics

- Reports

- AI-assisted features

- AI requirements AI-001 to AI-006

- Functional requirements FR-100 to FR-110

- Business rule BR-034

- Non-functional requirements: auditability, testability, usability

- Epics: E19, E20, E21

### Deliverables

- Dashboard

- Campaign analytics

- Campaign metrics

- CSV reports

- PDF reports

- Executive summary reports

- Fuzzy search

- Product recommendation

- Segment suggestion

- Default-risk scoring

- Duplicate-contact warning

- Campaign copy suggestion

- AI explanation text

- Analytics tests

- Report tests

- AI tests

### Release Acceptance Criteria

- Dashboards show campaign totals, active campaigns, audience size, sent count, open rate, click rate, conversion rate, and estimated ROI.

- Campaign reports can be exported as CSV and PDF.

- Executive reports use aggregated data where possible.

- AI recommendations include explanation text.

- AI-generated campaign copy requires human approval.

- AI cannot override consent, eligibility, opt-out, do-not-contact, or compliance approval rules.

- AI features are tested against compliance bypass scenarios.

## Release v0.8 — Audit, Security, and Frontend Hardening

### Related Sprints

- Sprint 14 — Audit Logging, Security Hardening, and System Settings

- Sprint 15 — Frontend Professionalization and Accessibility

### Release Goal

Harden the system for accountability, security, usability, and professional business use.

### Scope

This release implements audit logging, configurable business limits, secure error handling, CORS/HTTPS production configuration, environment validation, login protection strategy, professional frontend layout, role-aware navigation, UI states, accessibility improvements, and frontend/E2E tests.

### Main Features

- AuditLog entity implemented

- AuditLogRepository implemented

- AuditService implemented

- User creation logged

- Role changes logged

- User disable logged

- Customer deletion logged

- Consent changes logged

- Campaign approval/rejection logged

- Campaign launch logged

- Product changes logged

- Audit Log screen implemented

- System Settings screen implemented

- Configurable monthly contact limit added

- Configurable retry limit added

- Configurable uninterested exclusion period added

- Secure error responses added

- Stack traces hidden in production

- Production CORS configuration added

- HTTPS production requirement added

- Environment variable validation added

- Login rate limiting or lockout strategy added

- Security tests for protected endpoints added

- Audit tests added

- Application layout implemented

- Sidebar navigation implemented

- Top bar/user menu implemented

- Role-based menu visibility added

- Loading states added

- Empty states added

- Error states added

- Form validation messages added

- Confirmation dialogs for sensitive actions added

- Status badges for campaigns, customers, consent, and reminders added

- Responsive layout added

- Keyboard navigation support added

- Labels for form controls added

- Contrast and readability checked

- Frontend component tests added

- Frontend integration tests added

- Playwright E2E happy path added

### Related KB Areas

- Audit logging

- Security hardening

- System settings

- User roles and permissions

- Non-functional requirements NFR-001, NFR-005, NFR-008, NFR-011

- Business rules requiring auditability and access control

- Epics: E22, E23, E24

### Deliverables

- Audit log

- Settings screen

- Security hardening

- Production error handling

- Configurable business limits

- Professional UI

- Role-aware navigation

- Usable forms

- Responsive screens

- Accessibility improvements

- Security tests

- Audit tests

- Frontend tests

- E2E tests

### Release Acceptance Criteria

- Sensitive actions create audit log entries.

- Production errors do not expose stack traces.

- Secrets are not hardcoded.

- CORS and HTTPS production requirements are defined.

- Configurable business limits are available.

- Role-based menus are visible only to authorized users.

- Core workflows can be completed from the UI without developer assistance.

- Forms show useful validation messages.

- The interface supports basic accessibility requirements such as labels, contrast, and keyboard navigation.

## Release v0.9 — Production Candidate

### Related Sprints

- Sprint 16 — Full Test Suite and Quality Assurance

- Sprint 17 — CI/CD and Deployment Automation

- Sprint 18 — Production Deployment and Operations

### Release Goal

Prepare a production candidate that is tested, automated, deployable, recoverable, and operationally safe.

### Scope

This release completes the master test plan, backend/frontend/security/business-rule testing, CI/CD workflow, Docker image build, environment template, production deployment, HTTPS setup, PostgreSQL backup, restore documentation, smoke tests, rollback plan, and v1.0 release notes.

### Main Features

- Master test plan created

- Backend unit tests run

- Repository tests run

- Integration tests with Testcontainers run

- API tests run

- Role-based access tests run

- Consent and eligibility tests run

- Campaign workflow tests run

- Reminder tests run

- Analytics tests run

- Report export tests run

- Audit log tests run

- Frontend component tests run

- Frontend integration tests run

- E2E tests run

- Accessibility checks run

- Failing tests fixed

- Test report written

- Test screenshots captured

- Release candidate tagged if tests pass

- GitHub Actions workflow added

- Backend build and test jobs added

- Frontend install, lint, test, and build jobs added

- Docker backend image build added

- Docker frontend image build added

- Docker Compose validation added

- Environment variable template added

- Secrets documentation added

- Deployment workflow placeholder added

- Release artifact generation added

- CI badge added to README

- Pipeline failure and success behavior verified

- Production Docker Compose file created

- Production backend and frontend environments configured

- PostgreSQL production volume configured

- Reverse proxy with Nginx or Caddy configured

- HTTPS configured

- Production CORS configured

- Secure JWT/session secret configured

- Real email provider configured or sending disabled until provider is configured

- File storage for consent evidence configured

- Database backup configured

- Database restore process documented

- Health endpoint enabled

- Application logs enabled

- Scheduler logs enabled

- Admin bootstrap process created

- Production smoke test checklist created

- Smoke tests run after deployment

- Rollback plan created

- v1.0 release notes created

### Related KB Areas

- Testing plan

- CI/CD

- Deployment

- Production behavior rules

- Non-functional requirements: security, reliability, testability, availability, backup/recovery, observability

- Final production-readiness checklist

- Epics: E24, E25, E26

### Deliverables

- Test plan

- Passing tests

- Test report

- E2E screenshots

- Release candidate

- GitHub Actions pipeline

- Automated frontend build/test

- Automated backend build/test

- Docker image build

- Environment template

- CI documentation

- Production deployment

- HTTPS-enabled app

- Production environment configuration

- Backup strategy

- Restore documentation

- Smoke test checklist

- Rollback plan

- v1.0 release notes

### Release Acceptance Criteria

- Critical business-rule tests pass.

- Campaign cannot launch without approval.

- Do-not-contact customers are excluded.

- Customers without valid consent are excluded.

- Minor beneficiaries without guardian consent are excluded.

- Same customer cannot be duplicated in the same campaign.

- Monthly contact limits are enforced.

- Product Manager cannot launch campaigns.

- BI Analyst cannot edit customers.

- Compliance Officer can approve/reject campaigns.

- Contact events update analytics.

- Soft-deleted customers do not appear in active lists.

- Audit logs are created after sensitive actions.

- Disabled users cannot log in.

- Payment reminders are not sent if payment is completed.

- AI recommendations cannot bypass consent rules.

- CI pipeline passes from a clean main branch.

- Production environment can be deployed.

- Smoke tests pass after deployment.

- Backup and restore documentation exists.

- Rollback plan exists.

## Release v1.0 — Production-Ready MVP and Report Evidence

### Related Sprint

- Sprint 19 — Documentation, Demo, and University Report Evidence

### Release Goal

Finalize the production-ready MVP and prepare all evidence required for the university project report.

### Scope

This release completes the final documentation package, demo materials, screenshots, diagrams, Scrum evidence, release plan evidence, testing evidence, implementation evidence, and final submission package.

### Main Features

- README updated

- Setup guide written

- Deployment guide written

- User manual written

- Admin manual written

- API documentation written

- OpenAPI/Swagger documentation exported

- Screenshots of key screens captured

- Screenshots of Scrum board captured

- Sprint review notes captured

- Retrospective notes captured

- Test results captured

- Demo script created

- Final demo dataset prepared

- Architecture diagrams prepared

- ERD prepared

- Use-case diagram prepared

- Activity diagrams prepared

- Sequence diagrams prepared

- Deployment diagram prepared

- Release plan evidence prepared

- Final university project report written

- Implementation evidence added to appendices

- Testing evidence added to appendices

- Scrum process evidence added to appendices

- Final report proofread

- Final submission package prepared

### Related KB Areas

- Product vision

- Stakeholder table

- Product backlog

- Sprint backlog

- Sprint goals

- Definition of Ready

- Definition of Done

- Acceptance criteria

- Scrum board screenshots/tables

- Sprint review notes

- Retrospective notes

- Release plan

- User-story map

- Risk register

- Decision log

- Final delivery package

- Epics: E01, E27

### Deliverables

- README

- Setup guide

- Deployment guide

- User manual

- Admin manual

- API documentation

- Demo script

- Screenshots

- Architecture diagrams

- ERD

- UML diagrams

- Scrum evidence

- Test evidence

- Release plan evidence

- Final project report

- Final submission package

### Release Acceptance Criteria

- The final system can be demonstrated through the complete end-to-end workflow.

- The evaluator can understand, run, test, and review the system using the documentation.

- The final report includes stakeholder analysis, requirements engineering, product vision, user-story mapping, roadmap, UML/To-Be concept, Scrum/Jira evidence, release plan, implementation evidence, testing evidence, conclusion, and reflection.

- The final demo proves login, user creation, customer creation, beneficiary linking, consent recording, product setup, segmentation, recipient preview, campaign creation, compliance approval, campaign launch, contact events, duplicate/excessive contact prevention, follow-up tasks, reminders, analytics, reports, and audit logs.

- Scrum evidence is available through Jira screenshots or exported tables.

- Release evidence is available through release/version planning and completed sprint increments.